CLARA

# Prototype 1: Assessment Plan
and Kiro Build Prompt

Clinical Longitudinal Analysis and Retrieval Assistant

Purpose: build a small, working UROP Assessment 1 prototype that demonstrates CLARA’s core idea and becomes a reusable foundation for the main research project.

# Executive decision

| Area | Prototype 1 decision |
| --- | --- |
| Frontend | React + Vite + TypeScript |
| Backend | Python + FastAPI |
| Database | SQLite locally, with database access isolated so migration to PostgreSQL is possible later |
| LLM | Optional Ollama local model; deterministic summary fallback must always work |
| Data | Fictional synthetic records only |
| Charts | Recharts or another small, free React chart library |
| Hosting/cost | Run locally; no paid API, hosted database, or cloud deployment |
| Core demo | Patient overview + visit timeline + HbA1c trend + evidence-grounded history summary |

# 1. Assessment 1 goal

CLARA is intended to support continuity of care when a clinician needs to understand a patient’s history across multiple visits. Prototype 1 should show that the application can retrieve structured records, present them chronologically, plot a lab trend, and produce a concise summary whose claims can be traced to records.

Show a list of at least three synthetic patients.

Selecting a patient shows profile details, encounters, documented medications, and laboratory results.

Display a dated HbA1c trend for a seeded patient with at least three measurements.

Generate a short patient-history summary from backend-retrieved records.

Show evidence references such as encounter IDs, lab IDs, medication IDs, and dates.

Display a persistent “Synthetic demo data — not for clinical use” notice.

# 2. Keep the first prototype small

Out of scope: autonomous diagnosis or prescribing; real patient data; MIMIC-IV ingestion before access approval; external LLM APIs; RAG/vector database; voice, images, EHR integration, authentication/roles, cloud deployment, and claims of clinical validation.

# 3. Architecture and data flow

React UI → FastAPI routes → retrieval/service layer → SQLite. For summaries: SQL-retrieved records → summary service → optional local Ollama model → evidence checks → UI. If Ollama is missing or fails, use a deterministic template summary. The demo must not depend on the LLM being installed.

flowchart TD
  A[React + Vite UI] --> B[FastAPI]
  B --> C[Retrieval / service layer]
  C --> D[(SQLite synthetic data)]
  C --> E[Summary service]
  E --> F{Ollama configured?}
  F -->|Yes| G[Local LLM summary]
  F -->|No or error| H[Deterministic template]
  G --> I[Evidence checks]
  H --> I
  I --> A

# 4. Prototype database

| Table | Suggested fields | Purpose |
| --- | --- | --- |
| patients | patient_id, display_name, birth_year, sex, created_at | Synthetic profile |
| encounters | encounter_id, patient_id, encounter_date, encounter_type, summary | Visits/admissions |
| medications | medication_id, patient_id, encounter_id, medication_name, dose_text, status, recorded_date | Documented medication history |
| lab_results | lab_id, patient_id, encounter_id, test_name, value, unit, reference_range_text, recorded_date | Lab values over time |
| clinical_notes (optional) | note_id, patient_id, encounter_id, note_type, note_text, recorded_date | Only if useful for a future phase; no RAG yet |

Use fictional labels and stable IDs such as SYN-P001. Seed at least three patients; give one patient 3–5 encounters, several dated HbA1c values, and a few medication records. Clearly identify all values as synthetic and do not make clinical claims from them.

# 5. API contract

| Route | Purpose | Requirements |
| --- | --- | --- |
| GET /health | Health check | Simple status response |
| GET /api/patients | Patient list | Stable synthetic IDs |
| GET /api/patients/{patient_id} | Patient details | 404 if unknown |
| GET /api/patients/{patient_id}/timeline | Encounters | Chronological ordering |
| GET /api/patients/{patient_id}/medications | Medication history | Return documented status/date |
| GET /api/patients/{patient_id}/labs?test_name=HbA1c | Lab history | Return value, unit, date, record ID |
| POST /api/patients/{patient_id}/summary | History summary | Return summary, evidence references, mode, and safe status message |

# 6. Required UI

Dashboard: synthetic patient list and search/filter.

Patient overview: profile, chronological encounter timeline, medication table, lab table.

Lab trends: selected test chart with dates, units, and source IDs; no unsupported clinical interpretation.

Summary: concise sections for encounters, documented medications, lab history, and missing information.

Evidence: display only source IDs and dates actually returned by the backend.

UX: loading, empty, error, and not-found states; responsive layout; no inert/fake buttons.

# 7. Suggested folder structure

clara-prototype/
  frontend/src/{components,pages,services,types}/
  backend/app/{routers,services}/
  backend/app/{main.py,database.py,models.py,schemas.py,seed.py}
  backend/tests/
  backend/requirements.txt
  docs/{prototype-scope.md,architecture.md}
  README.md
  .gitignore

# 8. Build phases

Phase 0: inspect workspace; do not overwrite existing files without inspection.

Phase 1: write plan/design docs only: scope, architecture, schema, API contracts, folder structure, risks, setup, and acceptance criteria. Wait for approval.

Phase 2: implement SQLite schema, deterministic seed script, retrieval layer, FastAPI endpoints, and backend tests.

Phase 3: implement React patient list, overview, timeline, tables, and API integration.

Phase 4: add lab trend chart, summary interface, evidence references, and loading/error/empty states.

Phase 5: add optional Ollama integration behind configuration; verify the app still works without Ollama.

Phase 6: run acceptance checks, review privacy/safety, finalize README and faculty demo script.

After every phase, Kiro should report files changed, commands run, tests/results, known issues, and then wait for approval before continuing.

# 9. Acceptance checklist

Runs locally from documented setup instructions.

At least three synthetic patients load.

Patient detail displays encounters, medications, and labs.

At least three dated HbA1c points render on a chart with units.

Summary is based on retrieved records and includes evidence references.

Template fallback works when Ollama is unavailable.

Unknown patient, empty records, and invalid requests are handled gracefully.

Backend tests cover normal reads, unknown patient, empty results, and summary fallback.

No paid services or external model API are required.

No real patient data, diagnosis, treatment recommendations, or unsupported claims appear.

# 10. Safety and data rules

Use synthetic records until the team has completed the required MIMIC-IV access, training, and data-use steps.

Do not send restricted clinical records or notes to third-party APIs or online platforms.

SQL/retrieval is the source of facts. The LLM may summarize only supplied records.

Every factual summary statement must map to evidence. If evidence is missing, state “not found in the available records.”

Do not log full records or prompts by default. Do not commit secrets or clinical data.

Show a clear disclaimer: this is a research prototype, not for diagnosis or treatment.

# 11. Three-minute faculty demo

Introduce CLARA and its continuity-of-care use case.

Select a synthetic patient and show multiple visits.

Show medication history and lab table.

Open the HbA1c trend and point to dates, units, and record IDs.

Generate a summary and show supporting evidence references.

Explain the scope boundary: structured SQL retrieval and summary now; MIMIC-IV, note-level RAG, and broader validation later.

# 12. Team split for three members

Member 1: FastAPI, SQLite schema/seed data, retrieval APIs, backend tests.

Member 2: React UI, patient overview, tables, timeline, chart.

Member 3: summary/evidence flow, Ollama optional setup/fallback, integration tests, README, and demo script.

Agree on API response shapes before parallel coding. Use feature branches and review each other’s changes.

# 13. Copy-ready Kiro prompt

Paste the prompt below into Kiro. Its first job is to plan, not code. Approve the plan before asking it to implement Phase 2.

You are the senior engineer helping a 3-person university UROP team build CLARA (Clinical Longitudinal Analysis and Retrieval Assistant).

GOAL
Plan and build CLARA Prototype 1 for our first faculty assessment. It must demonstrate a small, useful vertical slice of the research idea and become the foundation for the main project. Do not attempt the full research system now.

CONTEXT
CLARA supports continuity of care by helping a clinician review a patient’s history across multiple encounters. The initial research direction is structured SQL retrieval plus an evidence-grounded summary. This is information support only, not autonomous diagnosis, prescribing, or treatment advice.

HARD CONSTRAINTS
1. Use a free-first local stack. No paid API, paid hosted database, paid cloud deployment, or mandatory external service.
2. Use fictional synthetic data only. Do not import real patient records. Do not use MIMIC-IV until the team has completed required access, training, and data-use approval.
3. Never send clinical records to third-party model APIs. Use Ollama locally only if configured.
4. The app must work if Ollama is absent or unavailable. Use a deterministic template summary as fallback.
5. Show a persistent “Synthetic demo data — not for clinical use” label.
6. Keep dependencies simple. Do not add vector databases, RAG frameworks, authentication, cloud services, or unrelated features in Prototype 1.
7. The backend is the source of facts. Every summary claim must map to returned records/evidence IDs. Never fabricate missing facts.
8. Build incrementally. Do not generate the entire application in one giant step.

STACK
- Frontend: React + Vite + TypeScript.
- Backend: Python + FastAPI.
- Database: SQLite.
- Charts: Recharts or another small free React chart library.
- Optional local LLM: Ollama, configured via environment variables.
- Tests: pytest for backend.
- Run locally. Docker is not required.

MVP
A. At least 3 fictional patients with stable synthetic IDs.
B. Patient overview with profile, encounters, medication history, and lab results.
C. Lab trend chart for a test such as HbA1c with dates, units, and source record IDs.
D. Button to generate a concise history summary from backend-retrieved records.
E. Summary evidence references for encounter IDs, lab IDs, medication IDs, and dates.
F. Loading, empty, not-found, and error states.
G. Visible synthetic-data banner and non-diagnostic disclaimer.

DATABASE
patients(patient_id, display_name, birth_year, sex, created_at)
encounters(encounter_id, patient_id, encounter_date, encounter_type, summary)
medications(medication_id, patient_id, encounter_id, medication_name, dose_text, status, recorded_date)
lab_results(lab_id, patient_id, encounter_id, test_name, value, unit, reference_range_text, recorded_date)
Use suitable primary/foreign keys and indexes. Seed deterministic synthetic data for at least 3 patients. One patient must have 3 or more dated HbA1c values and multiple encounters. Avoid medical interpretation of fabricated values.

API
GET /health
GET /api/patients
GET /api/patients/{patient_id}
GET /api/patients/{patient_id}/timeline
GET /api/patients/{patient_id}/medications
GET /api/patients/{patient_id}/labs?test_name=HbA1c
POST /api/patients/{patient_id}/summary

Use typed schemas, validation, sensible HTTP status codes, and consistent error responses. Keep database and retrieval logic out of route handlers.

SUMMARY RULES
1. Retrieve records using backend SQL queries.
2. Construct a compact context from those records.
3. If Ollama is configured, ask the local model only to summarize the supplied context and not infer missing facts, diagnoses, or treatments.
4. Validate output against retrieved evidence. If unsupported, use the deterministic template instead.
5. Return summary text, evidence references, mode (local_llm or template), and a safe status message.
6. Template fallback must be fully functional without an LLM.
7. Do not log full records or prompts; do not send records over the internet.

REPOSITORY PLAN
clara-prototype/
  frontend/src/components/
  frontend/src/pages/
  frontend/src/services/api.ts
  frontend/src/types/
  backend/app/main.py
  backend/app/database.py
  backend/app/models.py
  backend/app/schemas.py
  backend/app/routers/
  backend/app/services/retrieval.py
  backend/app/services/summary.py
  backend/app/seed.py
  backend/tests/
  backend/requirements.txt
  docs/prototype-scope.md
  docs/architecture.md
  README.md
  .gitignore
Adjust only if necessary and explain why.

PHASES
Phase 0: Inspect the current workspace. If empty, propose the structure. Never overwrite files without inspecting them.
Phase 1: Produce design docs only: scope, architecture diagram, schema, API contracts, file structure, acceptance tests, risks, and setup commands. Do not code yet.
Phase 2: Build schema, seed script, retrieval/service layer, APIs, and backend tests.
Phase 3: Build React patient list, patient detail, timeline, tables, and API integration.
Phase 4: Add chart, summary UI, evidence references, and UX states.
Phase 5: Add optional Ollama integration; verify fallback works with Ollama unavailable.
Phase 6: Run tests, review safety/privacy rules, finish README and a short demo script.
After each phase, summarize files changed, commands, tests/results, known issues, and wait for my approval before the next phase.

ACCEPTANCE
- Reproducible local setup documented.
- At least 3 synthetic patients load.
- Patient overview displays encounters, medications, and labs.
- At least 3 dated HbA1c values render in a chart with units.
- Summary is grounded in retrieved records and includes evidence references.
- App works without Ollama.
- Unknown patients and empty records are handled gracefully.
- Tests cover normal reads, unknown patient, empty results, and summary fallback.
- No paid API, cloud database, or hosted deployment.
- No real patient data or unsupported clinical claims.
- README includes setup/run commands, seed/reset instructions, troubleshooting, limitations, and demo flow.

YOUR FIRST RESPONSE
Do not code yet. Inspect the workspace if possible and return:
1. Implementation plan.
2. Mermaid architecture/data-flow diagram.
3. Proposed schema and API contracts.
4. File/folder plan.
5. Build phases and acceptance tests.
6. Risks and genuinely blocking questions.
7. Exact local setup commands.
Wait for my approval before implementing Phase 2.

# 14. Definition of success

The prototype succeeds if faculty can select a synthetic patient, inspect a multi-visit history, see a lab trend, and generate a concise summary with visible supporting records, all running locally without a paid service. A small, reliable vertical slice is more useful for Assessment 1 than a large unfinished system.